| Date of Test | Component to be tested | Type of Test | Prerequisites and dependencies |
| --- | --- | --- | --- |
| 23/02/2026 | Account Registration | BlackBox Functional test using normal data to say weather creating a car works | Data base connection and registration system is implemented |
| 23/02/2026 | Account Registration | BlackBox Functional test using erroneous data to ensure extreme values are rejected | Validation rules are implemented |
| 23/02/2026 | Account Registration | Boundry testing using minimum, maximum and erronus values | Field length constraints and boundaries defined in the front and back end |
| 23/02/2026 | Account Registration | White box testing of registration logic to confirm correct decision paths are followed | Source code accessible for inspection |
| 23/02/2026 | Account Registration | Integration testing to confirm user data is correctly passed from front end to the back end and stored in the data base | Data base is tables are created and linked correctly |
| 23/02/2026 | Account Registration | UI testing to verify feedback messages are clear accessible and consistent across browsers | Error and success messages are implemented |
| 24/02/2026 | Log-In | BlackBox Functional test using normal data to ensure access is denied | User accounts exist in the data base authentication implemented |
| 24/02/2026 | Log-In | BlackBox Functional test using erroneous data to ensure only valid emails are accepted | Data base query for user look up |
| 24/02/2026 | Log-In | Validation testing using absent and extreme data to ensure field warning are there | Required filed validation on front end |
| 24/02/2026 | Log-In | Whitebox testing authentication to confirm correct decision paths | Source code accessible for inspection |
| 24/02/2026 | Log-In | Integration testing to ensure that credentials entered on the front end are correctly processed by the back end and match against stored data | Front end connected to back end and also the data base |
| 24/02/2026 | Log-In | UI testing to confirm feedback messages are clear accessible and don’t reveal any sensitive information | Error and success messages are implemented |
| 24/02/2026 | Log-In | Session handling to verify users remain logged in only while authorised | Session or token management implemented |
| 25/02/2026 | Navigation bar | Black Box functional testing using normal data to ensure you get taken to the correct pages | All linked pages are created and accessible |
| 25/02/2026 | Navigation bar | Black Box functional testing using erroneous scenarios to ensure that no unexpected behaviour occurs | Event handlers implemented correctly |
| 25/02/2026 | Navigation bar | Integration testing to confirm links correctly route between front end pages and dynamic contend where applicable | Routing logic implemented |
| 25/02/2026 | Navigation bar | White-box testing of navigation logic to confirm correct conditional paths | Source code available for inspection |
| 25/02/2026 | Navigation bar | Boundary testing using different sizes such as desktop and phone to ensure they align correctly |  |